X Agent Registry - Detailed Implementation Plan

Project Overview

X Agent Registry is an enterprise platform for discovering, governing, tracking, and promoting AI agents across the organization.

The platform consists of:

- Spring Boot Backend

- React Frontend

- Microsoft Copilot Studio Integration (Optional Bonus)

BACKEND IMPLEMENTATION PLAN

Phase 1 - Foundation Setup

Objective:
Create backend skeleton.

Tasks:

- Create Spring Boot project

- Configure Gradle

- Configure H2 Database

- Configure Swagger/OpenAPI

- Configure JPA

Deliverables:

- Spring Boot application starts successfully

- Swagger UI accessible

- H2 console accessible

Package Structure:

com.xcompany.agentregistry

config
controller
service
repository
entity
dto
scanner
util

Phase 2 - Inventory Discovery

Objective:
Discover agents, skills and prompts.

Entities:

- Agent

- Skill

- Prompt

Components:

- FrontMatterParser

- MetadataExtractor

- RepositoryScanner

Mock Repository Structure:

mock-repositories
api-test-generator
.github
agents
api-test-generator.agent.md
skills
swagger-parser.skill.md
prompts
generate-tests.prompt.md

Features:

- Scan repositories

- Parse YAML frontmatter

- Store metadata

- Upsert logic

APIs:

POST /api/scan/start

GET /api/agents

GET /api/agents/{id}

Phase 3 - Usage Tracking

Objective:
Track agent adoption.

Entity:

- UsageEvent

Components:

- UsageController

- UsageService

Features:

- Capture telemetry

- Store execution events

- Generate mock usage data

APIs:

POST /api/usage/events

GET /api/usage/summary

Phase 4 - Dashboard Analytics

Objective:
Generate leadership metrics.

DTOs:

- DashboardOverviewResponse

- TopAgentResponse

- TopTeamResponse

- DormantAgentResponse

Components:

- DashboardController

- DashboardService

APIs:

GET /api/dashboard/overview

GET /api/dashboard/top-agents

GET /api/dashboard/top-teams

GET /api/dashboard/dormant-agents

Metrics:

- Total Agents

- Active Agents

- Dormant Agents

- Total Skills

- Total Prompts

- Total Executions

Phase 5 - Duplicate Detection

Objective:
Identify duplicate agents.

Entity:

- DuplicateCandidate

Components:

- DuplicateDetectionService

- SimilarityUtil

Algorithm:

- Levenshtein Similarity

- Name Similarity

- Description Similarity

Score:

40% Name Similarity
60% Description Similarity

APIs:

POST /api/duplicates/scan

GET /api/duplicates

Phase 6 - Governance Score

Objective:
Measure governance maturity.

Governance Rules:

Owner Assigned = 20

Description Present = 20

Telemetry Enabled = 20

Status ACTIVE = 20

Used At Least Once = 20

Total = 100

Ratings:

90+ GOLD

70+ SILVER

50+ BRONZE

Below 50 AT_RISK

APIs:

GET /api/governance/scores

GET /api/governance/summary

Phase 7 - Notifications

Objective:
Improve awareness and reuse.

Components:

- NotificationService

- NotificationController

Notification Types:

New Agents

Duplicate Candidates

Dormant Agents

Top Agents

APIs:

GET /api/notifications/new-agents

GET /api/notifications/dormant-agents

GET /api/notifications/duplicate-candidates

GET /api/notifications/top-agents

GET /api/notifications/digest

FRONTEND IMPLEMENTATION PLAN

Technology:

React 19

Vite

TailwindCSS

Axios

React Router

Recharts

Frontend Phase 1

Objective:
Project setup.

Tasks:

- Create Vite project

- Configure routing

- Configure Axios

- Configure Tailwind

Deliverables:

- Working application shell

Frontend Phase 2

Objective:
Application Layout

Components:

Header

Sidebar

MainLayout

Navigation:

Dashboard

Agent Catalog

Usage Analytics

Governance

Duplicate Detection

Notifications

Frontend Phase 3

Objective:
Dashboard Page

API:

GET /api/dashboard/overview

Components:

StatCard

Metrics:

Total Agents

Active Agents

Dormant Agents

Executions

Frontend Phase 4

Objective:
Agent Catalog

API:

GET /api/agents

Features:

Search

Filter

Sort

Table View

Columns:

Agent ID

Agent Name

Owner Team

Status

Version

Frontend Phase 5

Objective:
Governance Page

APIs:

GET /api/governance/summary

GET /api/governance/scores

Features:

Governance KPIs

Governance Table

Rating Badges

Frontend Phase 6

Objective:
Duplicate Detection Page

API:

GET /api/duplicates

Features:

Similarity Table

Duplicate Count

Severity Badges

Frontend Phase 7

Objective:
Usage Analytics

APIs:

GET /api/dashboard/top-agents

GET /api/dashboard/top-teams

Charts:

Bar Chart

Pie Chart

Leaderboards

Frontend Phase 8

Objective:
Notifications

API:

GET /api/notifications/digest

Sections:

New Agents

Duplicate Candidates

Dormant Agents

Top Agents

COPILOT STUDIO PHASE

Phase CS1

Create Copilot Agent

Topics:

Inventory

Usage

Governance

Duplicates

Notifications

Phase CS2

Connect Backend APIs

Actions:

GET /api/dashboard/overview

GET /api/agents

GET /api/governance/summary

GET /api/duplicates

GET /api/notifications/digest

Phase CS3

Natural Language Queries

Examples:

How many agents exist?

Which agents are dormant?

Show duplicate agents.

What are the top 5 agents?

Which team owns API Test Generator?

Future Enhancements

Semantic Duplicate Detection

Agent Marketplace

Agent Recommendation Engine

Azure OpenAI Embeddings